## Slide 1
Digital Twin Monitoring System

## Slide 2: Introduction
The SPoHF project
Partners
Digital twin
Fontys

## Slide 3
Lightning Monitoring
Digital Twin
Insect Monitoring
Soil Analisys
Weather Monitoring
Climate Monitoring
Predictive Twin
Monitoring
Prescriptive Twin

## Slide 4: Solution: The Digital Twin Monitoring System
Problem
How do we know its working?
How do we know when there is a problem?
How do we what consequences a problem has?

## Slide 5: Project scope
The project will:
The project will not:
Monitor Digital Twin
Monitor the hardware
Show system failures
Show consequences of failures
Update in real time.
Give notifications
Help solve problems

## Slide 6
Impact
Probability
1
2
Legend:
Unfinished application
Insufficient hardware

## Slide 7: Stakeholders
Name | Company | Influence | Impact | Role
Budurovici Razvan | Fontys | High | High | Integrates insect counting
Gregory Schwake | Fontys | High | High | Project Manage
Tim Riebner | Proc evolution | High | High | Customer reprezentative
Cristiane Salz | Fontys | Low | Low | Develops insect countin

## Slide 8
Introduction
Time
Analysis
Product Backlog
Design
Tool selection
High level overview
Environment
Implementation
Rollout
Feature 1
Feature 2
Configuration
Documentation
Introduction
Time
Analysis
Product Backlog
Design
Tool selection
High level overview
Environment
Implementation
Rollout
Feature 1
Feature 2
Configuration
Introduction
Time
Analysis
Product Backlog
Design
Tool selection
High level overview
Environment
Implementation
Rollout
Feature 1
Feature 2
Configuration

## Slide 9
Introduction
04/09
25/09
Product Backlog
02/10
Tool Selection
16/10
High level overview
3W
1W
2W
1W
Design environment
24/10
2W
Implementation
Rollout
2024
9W
3W
07/11
10/01
31/01

## Slide 10: Analysis
Interviews
Insect counting interview
Customer interview
Compass agro visit

## Slide 11: User stories
Developer
Manager
Real time information
Hardware monitoring
Error messages
See last 4 weeks
Web interface
See traces
Both
Failure details

## Slide 12: Tool selection
What do we need the tools for:
Monitoring visualization
Hardware monitoring
Monitoring data storage

## Slide 13: Criteria
General:
Ecosystem
Free of cost
Wildcard
Data storage
4-week storage
Time series
Hardware monitoring
Basic hardware monitoring
Visualization
Web display
Real time display
Display features

## Slide 14: Criteria example: Ecosystem
Based on stars on GitHub:
5 points 40.000+ stars
4 points 30.000-40.000 stars
3 points 20.000-30.000 stars
2 points 10.000-20.000 stars
1 point 5.000-10.000 stars
0 points 0-5.000 stars
Based on the activity rating:
5 points 9-10 score
4 points 7-9 score
3 points 5-7 score
2 points 3-5 score
1 point 1-3 score
0 points 0-1 score

## Slide 15: Results monitoring data storage
Name | Good ecosystem | Works with other tools | Wildcard | Total
Prometheus | 10 | 6 | 2 | 18
Timescale DB | 7 | 3 | 1 | 11
Quest DB | 7 | 0 | 0 | 7
Influx DB | 8 | 3 | 0 | 11

## Slide 16: Results hardware monitoring
Name | Good ecosystem | Works with other tools | Wildcard | Total
Prometheus Node Exporter | 6 | 3 | 2 | 11
Telegraph | 7 | 3 | 0 | 10
Zabbix | 6 | 3 | 0 | 9

## Slide 17: Results monitoring visualization
Name | Good ecosystem | Works with other tools | Display features | Wildcard | Total
Grafana | 10 | 3 | 10 | 2 | 25
Apache Superset | 10 | 3 | 7 | 0 | 21
Metabase | 9 | 3 | 6 | 0 | 18

## Slide 18
Selected tools:
Prometheus
Prometheus node exporter
Grafana
Results