## Slide 1
Digital Twin Monitoring System

## Slide 2: Introduction
The SPoHF project
Partners
Digital twin
Fontys

## Slide 3
Lightning Monitoring
Digital Twin
Insect Monitoring
Soil Analisys
Weather Monitoring
Climate Monitoring
Predictive Twin
Monitoring
Prescriptive Twin

## Slide 4: Solution: The Digital Twin Monitoring System
Problem
How do we know its working?
How do we know when there is a problem?
How do we what consequences a problem has?

## Slide 5: Project scope
The project will:
The project will not:
Monitor Digital Twin
Monitor the hardware
Show system failures
Show consequences of failures
Update in real time.
Give notifications
Help solve problems

## Slide 6
Impact
Probability
1
2
Unfinished application
Insufficient hardware
Risks

## Slide 7: Stakeholders
Name | Company | Influence | Impact | Role
Budurovici Razvan | Fontys | High | High | Integrates insect counting
Gregory Schwake | Fontys | High | High | Project Manage
Tim Riebner | Proc evolution | High | High | Customer representative
Cristiane Salz | Fontys | Low | Low | Develops insect counting
Joel Eckhardt | Fontys | Low | High | Designs the General Interface

## Slide 8
Introduction
04/09
25/09
Product Backlog
02/10
Tool Selection
16/10
High level overview
3W
1W
2W
1W
Design environment
24/10
2W
Implementation
Rollout
2024
9W
3W
07/11
10/01
31/01

## Slide 9: Analysis
Interviews
Insect counting interview
Customer interview
Compass agro visit

## Slide 10: User stories
Developer
Manager
Hardware monitoring
See traces
Error messages
See last 4 weeks
Web interface
Real time information
Both
Management interface

## Slide 11: Tool selection
What do we need the tools for:
Monitoring visualization
Hardware monitoring
Monitoring data storage

## Slide 12: Criteria
General:
Ecosystem
Free of cost
Works with other tools
Wildcard
Data storage
4-week storage
Time series
Hardware monitoring
Basic hardware monitoring
Visualization
Web display
Real time display
Display features

## Slide 13: Criteria example: Ecosystem
Based on stars on GitHub:
5 points 40.000+ stars
4 points 30.000-40.000 stars
3 points 20.000-30.000 stars
2 points 10.000-20.000 stars
1 point 5.000-10.000 stars
0 points 0-5.000 stars
Based on the activity rating on Libhunt:
5 points 9-10 score
4 points 7-9 score
3 points 5-7 score
2 points 3-5 score
1 point 1-3 score
0 points 0-1 score

## Slide 14: Results monitoring data storage
Name | Good ecosystem | Works with other tools | Wildcard | Total
Prometheus | 10 | 6 | 2 | 18
Timescale DB | 7 | 3 | 1 | 11
Quest DB | 7 | 0 | 0 | 7
Influx DB | 8 | 3 | 0 | 11

## Slide 15: Results hardware monitoring
Name | Good ecosystem | Works with other tools | Wildcard | Total
Prometheus Node Exporter | 6 | 3 | 2 | 11
Telegraph | 7 | 3 | 0 | 10
Zabbix | 6 | 3 | 0 | 9

## Slide 16: Results monitoring visualization
Name | Good ecosystem | Works with other tools | Display features | Wildcard | Total
Grafana | 10 | 3 | 10 | 2 | 25
Apache Superset | 10 | 3 | 7 | 0 | 21
Metabase | 9 | 3 | 6 | 0 | 18

## Slide 17
Selected tools:
Prometheus
Prometheus node exporter
Grafana
Results

## Slide 18
High-level
overview
Apache pulsar

## Slide 19: Environment set-up

## Slide 20
ID | Name | Goal
1 | Hardware Monitoring | An interface showing hardware monitoring data.
2 | Error Monitoring | An interface showing errors and warnings.
3 | Trace Monitoring | An interface showing traces
4 | Management interface | An interface understandable by those without in depth technical knowledge.
Sprint organization

## Slide 21
Sprint 1: Hardware Monitoring

## Slide 22: Sprint 2: Error monitoring
Problem: Prometheus is not fit for Logs
Solution: Use Loki
Made by Grafana
Molded after Prometheus
Comes with Promtail

## Slide 23
Updated High-level
overview

## Slide 24
Sprint 2: Error monitoring
Master

## Slide 25: Sprint 3: Trace monitoring
Problem: It is impossible to monitor distributed traces of Apache Spark without modifying the monitored application.

## Slide 26: Sprint 3: What was implemented instead
Added monitoring of completion and duration of spark jobs
Made the databases only store 4 weeks of data
Linked the two dashboards

## Slide 27: Conclusion
The application can:
Monitor metric and log data from Digital Twin.
Display the data trough a web interface.
Show up to 4 weeks of data.
Show changes within 10 seconds of them happening.
The application is not yet able to:
Show trace data
Have a management Interface
Monitor all of Digital Twin (doesn’t monitor the General Interface)